# BookStack

Business Case

September 2024

Contents:

1.	Business Description	3

1.1.	Summary	3

1.2.	Business Scope	3

1.3.	Beneficiaries	3

1.4.	Benefits	3

1.5.	Implementation Time	3

2.	Technical Description	4

2.1.	Technical Scope	4

2.2.	Implementation Schedule	4

2.3.	Implementation Risks	4

3.	Costs and Benefits	4

# Business Description

## Summary

Name: BookStack

Requestor: Sergey Sergeev, Marketing Dept.

Approver: Boris Borisov, Head of Marketing Dept.

## Business Scope

Deployment of the BookStack system in the corporate infrastructure.

BookStack is an open-source document management platform suitable for marketing documentation (lists of contractors and clients, style guides and templates etc.)

Requested and supported features:

- Hierarchical content storage allowing for clear development and update of documents.

- Thread commenting system for review and correction of the documents.

- Complex search engine with tags.

- Possibility to export and import documents.

- API for automatization of routine tasks.

## Beneficiaries

Marketing Dept.

## Benefits

The currently used storage based on windows shared folders does not fulfill the business needs. The BookStack system features would allow to:

- Increase operational effectiveness when working with documentation.

- Decrease the risk of outdated information in the documents.

- Decrease the time required to find the relevant information in the documents.

## Implementation Time

September 2024 – November 2024

# Technical Description

## Technical Scope

The project implies the deployment of the following components of the solution:

- BookStack (PHP application)

- MariaDB (MySQL Server DB)

Additional minor customizations in the system interface may be required.

## Implementation Schedule

2 months in total:

- Analysis: 2 weeks

- Deployment and configuration in the test environment: 4 weeks

- Deployment and configuration in the production environment: 2 weeks

## Implementation Risks

- The base application is open-source which poses security risks.

- The base application has limited support and capacity for regular updates.

# Costs and Benefits

|  | Implementation Time | Y1 | Y2 | Y3 | Total |
| --- | --- | --- | --- | --- | --- |
| Benefits: | - Increase operational effectiveness when working with documentation. - Decrease the risk of outdated information in the documents. - Decrease the time required to find the relevant information in the documents. |  |  |  |  |
| Revenue |  |  |  |  |  |
| Cost saving |  |  |  |  |  |
| Costs: |  |  |  |  |  |
| Hardware | $3k |  |  |  | $3k |
| Software |  |  |  |  |  |
| Support |  | $1k | $1k | $1k | $3k |
| Costs (IT Dept.) | $5k |  |  |  | $5k |
| Costs (Marketing Dept.) | $1k |  |  |  | $1k |
| Total | $9k | $1k | $1k | $1k | $12k |